# Version Strategy

How to prototype and build the current version without scope creep.

_How to prototype and build the current version without scope creep._

# First Prototype Goal

Prove the smallest complete loop:

warning -> interpretation -> restoration -> night consequence -> dawn feedback

# Prototype 1: The First Night

Required:

third-person controller

one small ruined sanctuary area

Veil Heart object

one warning fragment

one restorable lantern or equivalent structure

one simple night threat

one cleansing/combat input

dawn feedback

Do not include:

inventory

crafting resources

village management

multiple weapons

open world

tower defense structures

many build pieces

procedural systems

# Prototype 2: Three Rule Nights

Add two more night consequence types.

Possible sequence:

Light/path tutorial night.

Corruption night.

Possession or retrieval night.

Goal: test whether players understand that nights are rule tests, not waves.

# Prototype 3: Restoration Choice

Allow the player to choose between two or three restorations before night. Each choice changes the night.

Goal: test agency, interpretation, and consequence.

# Vertical Slice

A polished 30-60 minute slice should include:

3-5 restored structures

3-4 night types

meaningful Heart clarity progression

one small explorable ruined area

one strong dawn payoff

one failure case

simple combat and cleansing only

# Commercial Scope Direction

The game may become a focused 2-6 hour experience first. That length supports high polish, mystery, and strong atmosphere without forcing survival-game sprawl.